AI Image Enhancer

Full Build Plan

Step-by-step implementation guide with all optimizations included

Noraj Chathuranga Pradeepa

Rajarata University of Sri Lanka

# Build Plan at a Glance

This plan is organized into 8 phases. Each phase builds on the previous. Complete them in order — skipping ahead will cause dependency issues. Total estimated build time for a solo developer is 6-9 weeks at a comfortable pace.

| Phase | Name | Duration | Key Output |
| --- | --- | --- | --- |
| Phase 1 | Project Setup & Environment | 1-2 days | Working monorepo, Docker, dependencies installed |
| Phase 2 | Backend Foundation | 2-3 days | FastAPI running, models pre-loaded, health check endpoint |
| Phase 3 | AI Pipeline | 3-4 days | Full enhancement pipeline working end-to-end |
| Phase 4 | Async Job System | 2-3 days | Background processing with job status polling |
| Phase 5 | SQLite Job Logging | 1-2 days | Persistent job records with processing metrics |
| Phase 6 | React Frontend | 3-4 days | Upload UI, progress bar, before/after slider |
| Phase 7 | Optimizations & Polish | 2-3 days | WebP output, tiling, security hardening |
| Phase 8 | Deployment | 1-2 days | HuggingFace Spaces (GPU) + Vercel (frontend) |

| Phase 1 | Project Setup & Environment | 1-2 Days | Start Here |
| --- | --- | --- | --- |

## Goals

- Initialize monorepo folder structure

- Set up Python virtual environment and install all backend dependencies

- Set up React + Vite frontend with basic scaffolding

- Create Docker Compose for local development

- Download and cache AI model weights

## Folder Structure to Create

ai-image-enhancer/

backend/app/main.py — FastAPI entry point

backend/app/pipeline/ — AI processing modules

backend/app/models/ — SQLModel database models

backend/app/api/ — Route handlers

backend/weights/ — Downloaded model weights (gitignored)

backend/temp/ — Incoming uploads (gitignored)

backend/output/ — Processed results (gitignored)

frontend/src/ — React source

docker-compose.yml — Dev environment

## Dependencies to Install

| Package | Purpose | Install Command |
| --- | --- | --- |
| fastapi | Web framework | pip install fastapi |
| uvicorn | ASGI server | pip install uvicorn[standard] |
| python-multipart | File upload support | pip install python-multipart |
| pillow | Image I/O | pip install Pillow |
| opencv-python-headless | Denoising & deblurring | pip install opencv-python-headless |
| torch + torchvision | Deep learning runtime | pip install torch torchvision |
| basicsr | Real-ESRGAN dependency | pip install basicsr |
| realesrgan | Super-resolution | pip install realesrgan |
| gfpgan | Face restoration | pip install gfpgan |
| sqlmodel | SQLite ORM | pip install sqlmodel |
| slowapi | Rate limiting | pip install slowapi |
| python-magic | MIME type validation | pip install python-magic |

## Checklist

- Run: pip install -r requirements.txt — no errors

- Run: npm create vite@latest frontend -- --template react — succeeds

- Run: docker-compose up — both services start without errors

- Model weights downloaded to backend/weights/ and accessible

| Phase 2 | Backend Foundation | 2-3 Days | Core |
| --- | --- | --- | --- |

## Goals

- Create FastAPI application with lifespan model pre-loading

- Implement health check endpoint confirming models are loaded

- Set up CORS for local React development

- Configure uvicorn for hot reload in development

## Key Implementation: Model Pre-loading

This is the most important backend task. The lifespan context manager runs on startup before the server accepts any requests. Both models are loaded once and stored in app.state. Every subsequent request accesses the already-loaded model — zero cold-start delay.

## Endpoints to Create in Phase 2

| Method | Path | Description |
| --- | --- | --- |
| GET | /health | Returns model load status and system info |
| GET | / | API info and version |

## Checklist

- GET /health returns {status: 'ok', models_loaded: true}

- Server logs show model loading at startup (not per-request)

- CORS allows http://localhost:5173 (Vite dev server)

| Phase 3 | AI Pipeline | 3-4 Days | Core |
| --- | --- | --- | --- |

## Goals

- Implement each pipeline stage as a standalone Python module

- Wire stages together in a pipeline orchestrator function

- Create POST /enhance endpoint (synchronous first, async in Phase 4)

- Test pipeline end-to-end with sample images

## Pipeline Module Structure

| File | Class / Function | Responsibility |
| --- | --- | --- |
| pipeline/validator.py | validate_image() | MIME type check, size limit, format support |
| pipeline/preprocessor.py | denoise(), deblur() | OpenCV denoising and basic deblurring |
| pipeline/face_enhancer.py | enhance_faces() | GFPGAN inference on facial regions |
| pipeline/upscaler.py | upscale() | Real-ESRGAN 4x inference with tile=512 |
| pipeline/orchestrator.py | run_pipeline() | Calls stages in sequence, handles errors |

## Tiling Configuration (Built Into This Phase)

When initializing RealESRGANer in upscaler.py, pass tile=512 and tile_pad=10. This prevents OOM crashes on large images and requires no additional code — it is a constructor parameter only.

## Checklist

- POST /enhance with a 512x512 test image returns enhanced result

- POST /enhance with a 1080p image completes without OOM error

- Uploading a non-image file returns HTTP 400 with clear error message

- Output image is visibly enhanced compared to input

| Phase 4 | Async Job System | 2-3 Days | Core |
| --- | --- | --- | --- |

## Goals

- Refactor /enhance to return a job_id immediately without blocking

- Run pipeline in FastAPI BackgroundTasks

- Implement /status/{job_id} polling endpoint

- Implement /result/{job_id} download endpoint

## Job Status Flow

1. Client sends POST /enhance — server creates job record (status: pending), returns job_id immediately

2. BackgroundTask starts pipeline in background thread

3. Client polls GET /status/{job_id} every 2 seconds

4. When status becomes complete, client calls GET /result/{job_id}

5. Server streams the enhanced image file as response

## Endpoints to Create in Phase 4

| Method | Path | Description | Response |
| --- | --- | --- | --- |
| POST | /v1/enhance | Submit image for enhancement | {job_id, status: 'pending'} |
| GET | /v1/status/{job_id} | Poll job status | {status, progress_pct, error?} |
| GET | /v1/result/{job_id} | Download enhanced image | WebP file stream |

## Checklist

- POST /v1/enhance returns job_id in < 100ms (does not wait for processing)

- Polling /v1/status/{id} eventually returns status: complete

- GET /v1/result/{id} streams the enhanced WebP file

- Failed job sets status: failed with a readable error message

| Phase 5 | SQLite Job Logging | 1-2 Days | Core |
| --- | --- | --- | --- |

## Goals

- Create SQLModel database schema for job records

- Persist job status, timing, and file metadata to SQLite

- Add GET /v1/jobs endpoint for job history

- Schedule automatic cleanup of files older than 1 hour

## Database Schema

| Column | Type | Description |
| --- | --- | --- |
| id | TEXT (PK) | UUID4 job identifier |
| status | TEXT | pending / processing / complete / failed |
| input_filename | TEXT | Original upload filename |
| input_size_bytes | INTEGER | Input file size |
| output_path | TEXT | Absolute path to enhanced output file |
| processing_time_ms | INTEGER | Total pipeline duration in milliseconds |
| error_message | TEXT (nullable) | Error detail if status is failed |
| created_at | DATETIME | Job submission timestamp |
| completed_at | DATETIME (nullable) | Job completion timestamp |

## Checklist

- SQLite file created automatically on first server start

- GET /v1/jobs returns list of recent job records

- Job records persist after server restart

- processing_time_ms is correctly recorded for completed jobs

| Phase 6 | React Frontend | 3-4 Days | Core |
| --- | --- | --- | --- |

## Goals

- Build drag-and-drop image upload component

- Implement job submission and 2-second polling loop

- Build before/after comparison slider using react-compare-image

- Add progress bar tied to polling status

- Add WebP download button

## Component Structure

| Component | Responsibility |
| --- | --- |
| App.jsx | Root component, state management |
| UploadZone.jsx | Drag-and-drop image upload, file validation |
| EnhanceButton.jsx | Submits job, handles loading state |
| ProgressBar.jsx | Displays job progress, polls /v1/status/{id} |
| CompareSlider.jsx | Before/after image comparison (react-compare-image) |
| DownloadButton.jsx | Triggers WebP download from /v1/result/{id} |
| api.js | All fetch calls to backend (single source of truth) |

## Polling Logic

Start polling when job_id is received. Call GET /v1/status/{job_id} every 2000ms using setInterval. Clear the interval when status is complete or failed. On complete, call GET /v1/result/{job_id} to fetch the blob URL for display and download.

## npm Packages to Install

- react-compare-image — before/after slider

- react-dropzone — drag-and-drop upload zone

## Checklist

- Drag-and-drop accepts image files and previews the thumbnail

- Progress bar updates while polling status endpoint

- Before/after slider renders correctly after enhancement completes

- Download button saves WebP file with sensible filename

- Error state displays readable message when backend returns failed status

| Phase 7 | Optimizations & Security Polish | 2-3 Days | Polish |
| --- | --- | --- | --- |

## Goals

- Add slowapi rate limiting (10 requests/IP/minute)

- Replace extension-based upload validation with python-magic MIME checking

- Add automatic temp/output file cleanup (files older than 1 hour)

- Switch pipeline output to WebP format using Pillow

- Add TORCH_HOME environment variable for persistent model caching

## Security Hardening Checklist

- Upload validation rejects .jpg file with renamed .exe content

- Output filenames are UUID-based, never derived from user input

- Rate limiter returns HTTP 429 after 10 requests per minute per IP

- Temp files older than 1 hour are automatically deleted

- Output images are served as WebP (verify Content-Type header)

| Phase 8 | Deployment | 1-2 Days | Ship It |
| --- | --- | --- | --- |

## Backend — HuggingFace Spaces (Free GPU)

- Create account at huggingface.co

- Create new Space: Docker SDK, T4-small hardware (free)

- Add Dockerfile to backend/ using nvidia/cuda base image

- Push backend code to HF Space repository via git

- Verify GET /health returns models_loaded: true on Space URL

## Frontend — Vercel (Free)

- Create account at vercel.com

- Connect GitHub repository to Vercel project

- Set VITE_API_URL environment variable to HuggingFace Space URL

- Deploy — Vercel auto-builds on every push to main

## Post-Deployment Verification

| Test | Expected Result |
| --- | --- |
| Upload 512x512 portrait photo | Enhanced result with visible face clarity improvement |
| Upload 1080p landscape photo | Enhanced result in under 3 seconds on GPU |
| Upload non-image file (.pdf) | HTTP 400 error with readable message displayed in UI |
| Submit 11 requests in 1 minute | 11th request returns HTTP 429 (rate limited) |
| Check output file extension | Downloaded file is .webp format |
| Check job record after completion | SQLite contains record with processing_time_ms populated |

# Quick Reference: All API Endpoints

| Method | Path | Phase Added | Description |
| --- | --- | --- | --- |
| GET | /health | 2 | System health and model load status |
| POST | /v1/enhance | 3→4 | Submit image, returns job_id |
| GET | /v1/status/{job_id} | 4 | Poll job status and progress |
| GET | /v1/result/{job_id} | 4 | Download enhanced WebP image |
| GET | /v1/jobs | 5 | List recent job history |

# Tips & Common Pitfalls

## Model Weight Downloads

Real-ESRGAN and GFPGAN download weights automatically on first use. This can take 5-10 minutes on a slow connection. Do this in Phase 1 on your local machine and verify the files exist in weights/ before moving to Phase 2. Set TORCH_HOME in your .env file to point to this folder to prevent re-downloading.

## basicsr Dependency

The basicsr package (required by realesrgan) has occasional compatibility issues with newer PyTorch versions. If you see import errors, pin: torch==2.1.0, torchvision==0.16.0, basicsr==1.4.2 in requirements.txt.

## CORS in Production

Update the FastAPI CORS allowed_origins from http://localhost:5173 to your Vercel deployment URL before shipping Phase 8. Leaving localhost in production CORS settings is a security misconfiguration.

## HuggingFace Space Cold Starts

Free HF Spaces sleep after 48 hours of inactivity. The first request after sleep takes 30-60 seconds for the Space to wake. This is normal behaviour on the free tier and can be mentioned in your portfolio README.